Time: 2/22/2023

Attendee：Andrew, Bhargav, Balaji, Yixin, Jason

Venue: Online Zoom

* What we need to do at this stage:

1. Conops
2. Start of project (hardware and software)
3. Making the system engineering documents

* Weekly meeting time:

10 am Thursday

* Workplace:

Laser room for storage (Balaji Bhargav for access)

Makerspace for work (Jason for access)

We need a good container.

Keep in mind: We can no longer access to engineering building after April due to construction.

* IP:

Marco proposed 2 options:

1. open-source license (prefer)
2. ~~contact with some sort of ANU business department (No trust)~~

Marco mentioned may publish a paper afterwards.

* Landing page and Repository:

Landing page (Andrew, over the weekend)

Repository (Balaji)

**Summary**

* Work Distribution:

|  |  |
| --- | --- |
| Andrew | NDA IP, requirement analysis. landing page. |
| Balaji | Associated risks and constraints, repository. |
| Bhargav | Project value, contact Marco about current limiter, formal meeting minutes. |
| Yixin | Electronics connection and coding. |
| Jason |